# Cycle 1 (23 Feb – 7 Mar)

## Focus: Architecture Stabilization & Risk Visibility

1. System Architecture

- Conduct architecture review for JC and 888

- Validate scalability and SaaS readiness

- Document architecture decisions

2. Delivery Predictability

- Confirm 888 development timeline

- Define clear milestones for 888 release

3. Team Leadership

- Assign module ownership to junior developers

- Conduct kickoff session on engineering standards

4. Code Quality & Hands-On Coding

- Lead implements 1 critical module for 888

- Introduce:

  - Definition of Done

  - PR checklist

  - 2-review PR policy

5. Multi-Client Risk Management

- Submit risk register

  - Parallel JC CRs

  - 888 release dependency

  - Junior capacity risk

Success Metrics

- Architecture approved

- Risk register submitted

- 1 critical module delivered by Lead

- Engineering standards adopted

# Cycle 2 (8 Mar – 21 Mar)

## Focus: Controlled Execution & Quality Enforcement

1. Architecture

- Ensure new development aligns with architecture decisions

2. Delivery Predictability

- Track progress toward 16 Mar for 888 dev completion

3. Team Leadership

- Conduct pair programming sessions with juniors

- Lead performs PR reviews for all junior PRs

4. Code Quality & Hands-On Coding

- Lead codes 50% of complex 888 modules

- Introduce unit testing baseline (≥10%)

5. Risk Management

- Monitor dev risks impacting 888 milestone

Success Metrics

- 888 development on track

- Lead code meets DoD

- Test coverage ≥10%

- Junior PR quality improves

# Cycle 3 (22 Mar – 4 Apr)

## Focus: Dev Completion & UAT Readiness

1. Architecture

- Ensure features follow established system design

2. Delivery Predictability

- Complete 888 development

- Prepare QA-ready modules

3. Team Leadership

- Guide juniors on bug prevention and QA readiness

4. Code Quality & Hands-On Coding

- Lead codes critical path features

- Lead code reviewed and merged

5. Risk Management

- Prioritize 888 over lower-risk JC CRs

Success Metrics

- 888 dev completed

- QA-ready modules delivered

- Critical features stable

# Cycle 4 (5 Apr – 18 Apr)

## Focus: Release Execution

1. Architecture

- Validate production stability

2. Delivery Predictability

- Deliver 888 release on 16 April

3. Team Leadership

- Lead coordinates defect triage

4. Code Quality & Hands-On Coding

- Lead fixes critical production defects

5. Risk Management

- Monitor post-release incidents

Success Metrics

- No critical incidents

- Lead resolves critical bugs quickly

- Juniors manage minor issues

# Cycle 5 (19 Apr – 2 May)

## Focus: Stabilization & Technical Debt Reduction

1. Architecture

- Review architecture weaknesses exposed post-release

2. Delivery Predictability

- Stabilize development workflow

3. Team Leadership

- Conduct 1:1 mentoring sessions

4. Code Quality & Hands-On Coding

- Lead implements 1–2 high-impact bug fixes

- Increase test coverage to ≥15%

5. Risk Management

- Reduce technical debt ≥15%

Success Metrics

- Code quality ≥90%

- Technical debt reduced

- Tests improved

# Cycle 6 (3 May – 16 May)

## Focus: Junior Capability Development

1. Architecture

- Teach architecture patterns to juniors

2. Delivery Predictability

- Improve sprint estimation accuracy

3. Team Leadership

- Coach juniors to handle 50% feature development

4. Code Quality & Hands-On Coding

- Lead codes complex modules

- Enforce TDD practices

5. Risk Management

- Reduce delivery dependency on Lead

Success Metrics

- 2 juniors semi-independent

- PR compliance 100%

# Cycle 7 (17 May – 30 May)

## Focus: Multi-Client Delivery Management

1. Architecture

- Maintain design consistency across JC & 888

2. Delivery Predictability

- Prevent spillover of CRs

3. Team Leadership

- Mentor juniors on coding patterns

4. Code Quality & Hands-On Coding

- Lead handles critical path coding

5. Risk Management

- Maintain risk register and mitigation plan

Success Metrics

- Recurring defects reduced ≥20%

- Stable architecture decisions

# Cycle 8 (31 May – 13 Jun)

## Focus: SaaS Readiness

1. Architecture

- Define SaaS migration architecture

2. Delivery Predictability

- Plan migration roadmap

3. Team Leadership

- Train juniors on scalable architecture practices

4. Code Quality & Hands-On Coding

- Lead implements refactoring for scalability

5. Risk Management

- Identify migration risks

Success Metrics

- SaaS architecture documented

- Test coverage ≥20%

# Cycle 9 (14 Jun – 27 Jun)

## Focus: Delivery Predictability & QA Maturity

1. Architecture

- Validate scalability design

2. Delivery Predictability

- Achieve ≥90% sprint predictability

3. Team Leadership

- Juniors deliver standard tasks independently

4. Code Quality & Hands-On Coding

- Lead handles final critical fixes

5. Risk Management

- Reduce production defects

Success Metrics

- Predictable delivery

- Stable codebase

# Cycle 10 (28 Jun – 11 Jul)

## Focus: Sustainable Engineering Leadership

1. Architecture

- Finalize SaaS architecture readiness

2. Delivery Predictability

- Ensure stable delivery cadence

3. Team Leadership

- Juniors operate independently

4. Code Quality & Hands-On Coding

- Lead maintains ~50% coding contribution

5. Risk Management

- Maintain sustainable engineering process

Success Metrics

- Balanced leadership & coding

- Independent team delivery

- SaaS architecture ready